Applying OJS to Digitalize the Editorial Workflow: A Case of the Phan Thiet University Journal of Science

Nguyen Le Uyen Minh1,2, Tran Thu Van1,*

1The University of Phan Thiet Journal of Science, Vietnam

2Faculty of Foreign Languages, University of Phan Thiet, Vietnam

*Corresponding author. Email: ttvan@upt.edu.vn

Received: dd/mm/2026; Revised: dd/mm/yyyy;

Accepted: dd/mm/yyyy; Published: dd/mm/yyyy

ABSTRACT

This study reports the institutional implementation of Open Journal Systems (OJS) to digitally transform the editorial and publishing workflow of the University of Phan Thiet Journal of Science (UPTJS), Vietnam. The project introduces an integrated implementation–evaluation approach that combines workflow re-engineering, platform configuration (OJS 3.4), and user-centered assessment to modernize editorial operations and align the journal with international publishing standards. A mixed-methods evaluation involving authors (n1 = 15) and peer reviewers (n2 = 21) demonstrated high levels of user satisfaction, with overall satisfaction indices exceeding 4.3 out of 5 in both groups and no meaningful difference between authors and reviewers. Qualitative feedback confirmed that most users experienced minimal operational difficulties and perceived the system as improving transparency, workflow clarity, and efficiency. The study’s key contribution lies in linking technical implementation with empirical evaluation of user experience and emerging AI-assisted practices. It provides a practical and replicable blueprint for resource-constrained university journals seeking to strengthen editorial governance, improve user engagement, and establish a sustainable foundation for digital transformation in scholarly publishing.

Keywords: Open Journal Systems (OJS), digital transformation, scholarly publishing, editorial workflow, journal management system.

1. INTRODUCTION

Across the global open-science movement, universities increasingly seek cost-effective digital infrastructure to improve the quality, transparency, and accessibility of scholarly communication¹. A widely adopted pathway is the use of open-source journal management platforms that standardize editorial workflows and improve metadata exposure for indexing and discovery2. In this context, Open Journal Systems (OJS) has become a major end-to-end platform for journal operations, with widespread adoption globally, particularly in the Global South3.

In Vietnam, many university journals—especially newly established or resource-constrained titles—continue to rely on email and spreadsheets for editorial coordination, creating recurring operational risks (e.g., delayed communication, limited traceability of decisions, and inconsistent archiving). Within this setting, the University of Phan Thiet Journal of Science (UPTJS) initiated an institutional project to implement OJS as a practical digital-transformation intervention.

This study addresses two objectives. First, it documents how OJS can be configured and localized to reconstruct and automate a university scientific journal’s editorial–publishing workflow. Second, it evaluates the operational and user-experience outcomes of this transition using system evidence, quantitative satisfaction measures, and qualitative feedback (including emerging AI practices in peer review).

The paper makes three contributions. It provides (i) a step-by-step implementation blueprint for OJS-based workflow transformation, (ii) a mixed-methods evaluation design emphasizing measurement reliability and stakeholder comparison, and (iii) an extended lens on AI-assisted peer review as a practical indicator of “digital maturity” in editorial practice.

2. LITERATURE REVIEW AND METHODS

2.1. Literature Review

OJS is frequently discussed as open infrastructure enabling standardized submission, peer review, editorial decision tracking, and production management within a single platform³. Evidence also suggests that adoption of standardized metadata and identifier infrastructure (e.g., Crossref DOI usage) is strongly associated with improved downstream indexing and discoverability for OJS-based journals⁴.

Empirical studies on OJS adoption often report benefits in workflow efficiency and usability from author and reviewer perspectives, while noting adoption barriers related to user training, local policies, and infrastructure constraints⁵,⁶. At the journal-strategy level, case work on small journals emphasizes that digital platforms alone are insufficient unless matched by editorial policies and practices that maintain quality and visibility⁷.

Alongside platform transformation, AI tools are increasingly used to support publishing and peer review tasks (e.g., screening, reviewer matching support, drafting feedback), while raising concerns about misuse, bias, and integrity—implying the need for human oversight and clear journal policy⁸. The present study integrates these strands into a single institutional case evaluation.

2.2. Methods

2.2.1 Research Design

The study used an institutional implementation-research design with sequential integration of (i) system deployment and workflow re-engineering and (ii) mixed-methods outcome assessment.

2.2.2 Research Site

The case site was UPTJS (Vietnam). The implementation used OJS 3.4 and required a minimum server environment consistent with OJS requirements (e.g., PHP ≥ 8.0, Apache/IIS, MySQL/MariaDB or PostgreSQL, and essential PHP modules).

2.2.3 Intervention

The journal’s editorial workflow was reconstructed from a manual coordination model based on email and spreadsheets into a fully integrated OJS-based workflow. The implemented workflow introduced structured role separation between editorial staff, authors, and peer reviewers; dashboard-based manuscript tracking; and automated communication and archival functions. The operational structure of the implemented workflow is illustrated in Figure 1, which presents the end-to-end editorial process configured within OJS.

System configuration included the activation of core scholarly publishing integrations and interoperability features, such as DOI registration, ORCID authentication, OAI-PMH metadata harvesting, usage statistics, and integrated PDF viewing. Server and software prerequisites required for OJS 3.4 deployment are summarized in Appendix A.

Figure 1. Scholarly Publication Process and Add-on Features of OJS

2.2.4. Data collection

Three complementary data sources were used to evaluate implementation outcomes.

(1) Operational evaluation: Internal institutional assessment examined system stability, processing performance, role management capability, integration readiness, and reporting functionality during the trial deployment phase.

(2) Survey: A structured 5-point Likert survey was administered to authors (n1 = 15) and peer reviewers (n2 = 21). The survey measured usability, workflow experience, editorial communication, and overall satisfaction indices for authors (A_SI) and reviewers (R_SI).

(3) Qualitative responses: Open-ended survey responses captured user-reported pain points, improvement suggestions, and desired future features. Reviewer responses were additionally coded to examine artificial intelligence (AI) practices and perceptions in peer review.

2.2.5. Data Analysis

Scale reliability was evaluated using Cronbach’s alpha, with item-rest correlation analysis used to identify inconsistent items. Descriptive statistics (means, medians, and standard deviations) were calculated for all survey items and satisfaction indices.

3. RESULTS

3.1. Operational Outcomes

Trial deployment demonstrated stable system accessibility, consistent performance, and successful activation of key scholarly integrations. The implemented system improved manuscript traceability, standardized document storage, enabled automated reporting, and enhanced editorial coordination.

Comparative institutional evaluation of workflow performance before and after implementation indicated substantial operational improvements. These included centralized dashboard-based manuscript management, automated communication, real-time progress tracking, improved blind-review handling, and faster manuscript retrieval. A structured comparison between the manual and OJS-based workflows is presented in Appendix B, highlighting reported improvements in process transparency and efficiency.

3.2. Survey reliability and satisfaction

Reliability analysis showed good internal consistency for the author scale (α = 0.820) and excellent reliability for the reviewer scale (α = 0.900). Mean satisfaction indices were high for both authors (4.383/5) and reviewers (4.329/5), indicating consistently positive user experience following OJS implementation (Table 1).

Table 1. Reliability coefficients and satisfaction indices for authors and reviewers

| Group | Sample size (n) | Cronbach’s alpha | Mean satisfaction index (5-point scale) |
| --- | --- | --- | --- |
| Authors | 15 | 0.820 | 4.383 |
| Reviewers | 21 | 0.900* | 4.329 |

Notes: Cronbach’s alpha values above 0.7 indicate acceptable internal consistency.

*Reviewer scale reliability after removal of one inconsistent item (R_RD: review duration).

Source: Authors and peer reviewers’ survey and statistical analysis using JASP software (UPTJS, 2025-2026).

Qualitative responses were coded into thematic categories and analyzed using frequency and valid-percent reporting. Coded themes indicate generally positive user experiences, with most respondents reporting no major operational difficulties. AI-assisted review practices emerged as an important theme, with ChatGPT identified as the most commonly used tool. A summary of coded qualitative themes is presented in Table 2.

# Table 2. Thematic coding of qualitative responses, including AI-related practices and perceptions

| # Category | # Theme | # Authors (%) (n=15) | # Reviewers (%) (n=21) |
| --- | --- | --- | --- |
| # System usability | # No major difficulties reported | # 66.7 | # 66.7 |
| # System usability | # Reported operational difficulties | # 33.3 | # 33.3 |
| # Improvement suggestions | # No improvement suggestions | # 60.0 | # 84.6 |
| # Improvement suggestions | # Requested system improvements | # 40.0 | # 15.4 |
| # Desired future features | # AI-assisted review support | # 20.0 | # — |
| # Desired future features | # Automated checking tools (e.g., AI screening) | # 20.0 | # — |
| # AI usage in peer review | # Reported using AI tools (e.g., ChatGPT) | # — | # 66.7 |
| # AI perception | # Perceived AI improves review quality | # — | # 53.3 |
| # AI perception | # Identified risks of AI misuse | # — | # 40.0 |

Notes: Percentages represent valid responses within each group. Multiple responses were permitted for some items.

4. DISCUSSION

This study found that the implementation of OJS significantly improved the organization and coordination of editorial workflows within the journal. The system enabled structured manuscript handling, improved workflow transparency, and facilitated communication among editorial participants. These findings indicate that OJS can serve as an effective platform for managing institutional scholarly publishing.

This improvement may be explained by the centralized workflow management provided by OJS. The system enabled automated tracking, standardized procedures, and persistent recordkeeping, which reduced reliance on manual coordination and improved workflow efficiency.

These findings are consistent with previous research demonstrating that OJS improves usability and editorial efficiency in institutional publishing environments5,6. Similarly, previous studies have reported that digital editorial systems enhance workflow transparency and reduce administrative burden4,7.

The findings also have important practical implications. Institutional journals can use OJS to improve editorial workflow efficiency, strengthen governance capacity, and enhance publishing quality. The integration of metadata and identifiers also supports improved discoverability and indexing.

An additional observation was the emerging use of AI-assisted tools by reviewers. This suggests that digital editorial systems may facilitate the gradual adoption of emerging technologies. However, further research is needed to examine this trend systematically.

This study has several limitations. First, the study was conducted in a single institutional journal. Second, AI usage was not systematically measured. Future research should examine broader institutional contexts.

CONCLUSION

This study demonstrates that the institutional implementation of OJS 3.4 significantly improved the management and coordination of editorial workflows within the journal. The system enabled structured manuscript handling, enhanced workflow traceability, and improved communication among editorial participants. Both authors and reviewers reported high usability, indicating that the system effectively supported key editorial functions.

The implementation also strengthened institutional governance by enabling transparent recordkeeping, standardized workflow procedures, and reduced reliance on informal coordination. These improvements contribute to enhancing the reliability, continuity, and overall quality of editorial management.

Furthermore, the integration of metadata and identifier management within the system supports improved discoverability and facilitates the journal’s integration into broader scholarly communication networks. This highlights the importance of digital editorial infrastructure in supporting the visibility and sustainability of institutional journals.

The study also observed early adoption of AI-assisted tools by reviewers, suggesting that digital editorial systems may facilitate the gradual integration of emerging technologies. However, further research is needed to examine the implications and governance requirements of AI-assisted peer review.

Although this study was conducted within a single institutional journal, the findings provide practical evidence that OJS can serve as an effective, sustainable, and scalable solution for institutional scholarly publishing. The results may serve as a useful reference for other institutional journals seeking to improve editorial workflow efficiency, strengthen governance capacity, and enhance their integration into the global scholarly communication system.

DECLARATION OF CONFLICTS OF INTEREST

The authors declare that this research has no conflicts of interest.

ACKNOWLEDGMENTS

This research is conducted within the framework of science and technology projects at institutional level of University of Phan Thiet under the project code 04-ĐT/2025/HĐ-NCKH-ĐHPT.

REFERENCES

[1]  UNESCO, UNESCO Recommendation on Open Science. Paris, France: UNESCO, 2021.

[2] Public Knowledge Project, PKP Annual Report 2024. Vancouver, Canada: Public Knowledge Project, 2024.

[3] Public Knowledge Project, Open Journal Systems (OJS) – Software Overview. Vancouver, Canada: Public Knowledge Project, 2026. [Online]. Available: https://pkp.sfu.ca/ojs/ (accessed Feb. 14, 2026) z

[4] D. Chavarro, J. P. Alperin, and J. Willinsky, “On the open road to universal indexing: OpenAlex and Open Journal Systems,” Quantitative Science Studies, vol. 6, pp. 1039–1058, 2025.

[5] M. Rohman et al., “Effectiveness and efficiency of the open-source platform OJS 3.2 for electronic publications (author and reviewer perspectives),” in Conference Proceedings, 2024.

[6] K. Mwantimwa and E. Wema, “Perceived benefits and barriers of using online journal systems,” University of Dar es Salaam Library Journal, vol. 17, no. 1, pp. 165–179, 2022.

[7] T. Malvić et al., “Citation rate challenges for a small journal indexed in Scopus and WoS—Case study,” Publications, vol. 10, no. 3, p. 32, 2022.

[8] K. Kousha and M. Thelwall, “Artificial intelligence to support publishing and peer review: A summary and review,” Learned Publishing, vol. 37, no. 1, pp. 4–12, 2024.

[9] Public Knowledge Project, OJS/OMP/OPS 3.4 Release Notebook. Vancouver, Canada: Public Knowledge Project, 2026. [Online]. Available: https://pkp.sfu.ca/ (accessed Feb. 14, 2026)

Ứng dụng hệ thống tạp chí mở (OJS) trong chuyển đổi số quy trình biên tập và xuất bản Tạp chí Khoa học Trường Đại học Phan Thiết

Nguyễn Lê Uyên Minh1,2, Trần Thu Vân1,*

1Tạp chí Khoa học Trường Đại học Phan Thiết, Việt Nam

2Khoa Ngoại ngữ Trường Đại học Phan Thiết, Việt Nam

*Tác giả liên hệ chính.  Email: ttvan@upt.edu.vn

Ngày nhận bài: dd/mm/2026; Ngày sửa bài: dd/mm/yyyy;

Ngày nhận đăng: dd/mm/yyyy; Ngày xuất bản: dd/mm/yyyy

TÓM TẮT

Nghiên cứu này trình bày quá trình triển khai hệ thống Open Journal Systems (OJS) ở cấp độ tổ chức nhằm chuyển đổi số quy trình biên tập và xuất bản của Tạp chí Khoa học Trường Đại học Phan Thiết (UPTJS), Việt Nam. Dự án đề xuất một cách tiếp cận tích hợp giữa triển khai hệ thống và đánh giá thực nghiệm, kết hợp tái cấu trúc quy trình, cấu hình nền tảng (OJS 3.4) và đánh giá lấy người dùng làm trung tâm nhằm hiện đại hóa hoạt động biên tập và tiệm cận các chuẩn mực xuất bản quốc tế. Đánh giá theo phương pháp hỗn hợp với sự tham gia của tác giả (n1 = 15) và chuyên gia phản biện (n2 = 21) cho thấy mức độ hài lòng cao, với chỉ số hài lòng trung bình của cả hai nhóm đều vượt 4.3 trên thang điểm 5 và không có sự khác biệt đáng kể giữa hai nhóm. Phản hồi định tính cũng xác nhận rằng phần lớn người dùng không gặp khó khăn đáng kể và đánh giá hệ thống giúp nâng cao tính minh bạch, sự rõ ràng của quy trình và hiệu quả vận hành. Đóng góp quan trọng của nghiên cứu nằm ở việc kết nối triển khai kỹ thuật với đánh giá thực nghiệm về trải nghiệm người dùng và các thực hành mới nổi liên quan đến AI. Nghiên cứu cung cấp một mô hình tham chiếu có tính khả thi và khả năng nhân rộng cho các tạp chí đại học có nguồn lực hạn chế, giúp nâng cao năng lực quản trị biên tập, tăng cường sự tham gia của người dùng và xây dựng nền tảng bền vững cho chuyển đổi số trong xuất bản khoa học.

Từ khóa: Open Journal Systems (OJS), chuyển đổi số, xuất bản khoa học, quy trình biên tập, hệ thống quản lý tạp chí.

Supporting information

Applying OJS to Digitalize the Editorial Workflow: A Case of the Phan Thiet University Journal of Science

Nguyen Le Uyen Minh1,2, Tran Thu Van1,*

1The University of Phan Thiet Journal of Science, Vietnam

2Faculty of Foreign Languages, University of Phan Thiet, Vietnam

*Corresponding author. Email: ttvan@upt.edu.vn

APPENDIX A: OJS 3.4 server and software prerequisite

| Component | Requirement | Purpose |
| --- | --- | --- |
| Programming language | PHP ≥ 8.0 | Core runtime environment for executing OJS application logic |
| Web server | Apache (recommended) or Microsoft IIS | Handles HTTP requests, user access, and web application delivery |
| Operating system | Linux, Windows, BSD, or macOS | Provides server-level platform compatibility and system resource management |
| Database management system | MySQL/MariaDB ≥ 4.1 or PostgreSQL ≥ 9.1.5 | Stores journal data, manuscripts, metadata, and user accounts |
| Required PHP modules | php-mbstring, php-xml, php-intl | Enables multilingual processing, XML handling, and internationalization features |
| Web browser support | Chrome, Firefox, Edge (modern versions) | Allows users to access OJS through a web-based interface |
| Deployment architecture | Client–server model | Ensures centralized data storage, processing, and multi-user access |
| File storage configuration | Separate storage directory from source code | Improves system security and protects manuscript data |

APPENDIX B: Comparison of editorial workflow before and after OJS implementation at UPTJS

| Workflow aspect | Manual workflow | OJS-based workflow |
| --- | --- | --- |
| Manuscript submission | Submitted via email | Submitted through centralized online submission system |
| Manuscript tracking | Manual tracking via spreadsheets | Real-time dashboard-based tracking |
| Editorial coordination | Email-based communication | Integrated workflow with role-based coordination |
| Reviewer management | Manual invitation and tracking | Automated reviewer invitation and response tracking |
| Communication | Delayed and manual email responses | Automated system notifications |
| Document storage | Distributed file storage | Centralized and structured repository |
| Process transparency | Limited visibility | Full traceability and status tracking |
| Reporting capability | Manual reporting | Automated usage and workflow reports |